**Sprint Backlog**

**Sprint Date:** 18-Sep-20 to 23-Sep-20

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint - 1** | | | | | | | | | |
| **Product Backlog Item** | **Sprint Task** | **Assigned Person** | **Initial Estimate of Effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Users will be able to see and read current events, stories and top resources from the MIT home page. | Collecting and provide infromation about the site. | Analyst | 4 | 2 | 1 | 0 | 0 | 0 | 1 |
| Design the database | Designer | 3 | 0 | 2 | 1 | 0 | 0 | 0 |
| Create wireframe for webpage (User interface) | Designer | 7 | 0 | 0 | 0 | 4 | 3 | 0 |
| Build webpage | Developer | 14 | 0 | 4 | 4 | 3 | 2 | 1 |
| Write the unit test | Tester | 5 | 0 | 0 | 1 | 1 | 1 | 2 |
| Update the product owner and get feedback | Scrum Master | 4 | 0 | 0 | 0 | 0 | 1 | 3 |
| **Total** | | **37** | **2** | **7** | **6** | **8** | **7** | **7** |

**Sprint Date:** 24-Sep-20 to 29-Sep-20

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint - 2** | | | | | | | | | |
| **Product Backlog Item** | **Sprint Task** | **Assigned Person** | **Initial Estimate of Effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Users will be able to get contact info from contact page. | Collecting and provide infromation about the contact page. | Analyst | 3 | 0 | 0 | 0 | 2 | 1 | 0 |
| Build the webpage user interface | Designer | 5 | 0 | 0 | 0 | 3 | 2 | 0 |
| Build the contact page | Developer | 5 | 0 | 0 | 0 | 2 | 3 | 0 |
| Write the unit test | Tester | 2 | 0 | 0 | 0 | 0 | 1 | 1 |
| Update the product owner and get feedback | Scrum Master | 2 | 0 | 0 | 0 | 0 | 0 | 2 |
| **Total** |  | **17** | **0** | **0** | **0** | **7** | **7** | **3** |
| Users will be able to deal with enquiries from feedback page. | Collecting and provide infromation about the enquiries page. | Analyst | 5 | 3 | 1 | 1 | 0 | 0 | 0 |
| Build the webpage user interface | Designer | 3 | 0 | 2 | 1 | 0 | 0 | 0 |
| Build the c enquiries page | Developer | 7 | 0 | 0 | 5 | 2 | 0 | 0 |
| Write the unit test | Tester | 2 | 0 | 0 | 0 | 1 | 1 | 0 |
| Update the product owner and get feedback | Scrum Master | 3 | 0 | 0 | 0 | 0 | 2 | 1 |
|  | **Total** | | **20** | **3** | **3** | **7** | **3** | **3** | **1** |

**Sprint Date:** 30-Sep-20 to 05-Oct-20

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint - 3** | | | | | | | | | |
| **Product Backlog Item** | **Sprint Task** | **Assigned Person** | **Initial Estimate of Effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Users will be able to read admission information, guidelines and can get aid from MIT admission page. | Collecting and provide infromation about the admission + aid page. | Analyst | 9 | 4 | 3 | 2 | 0 | 0 | 0 |
| Create web page User interface | Designer | 7 | 0 | 3 | 2 | 2 | 0 | 0 |
| Build the admission + aid webpage | Developer | 12 | 0 | 4 | 4 | 2 | 2 | 0 |
| Write automated test script | Tester | 3 | 0 | 0 | 0 | 2 | 1 | 0 |
| Update the product owner and get feedback | Scrum Master | 4 | 0 | 0 | 0 | 0 | 2 | 2 |
| **Total** | | **35** | **4** | **10** | **8** | **6** | **5** | **2** |

**Sprint Date:** 06-Oct-20 to 11-Oct-20

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint - 4** | | | | | | | | | |
| **Product Backlog Item** | **Sprint Task** | **Assigned Person** | **Initial Estimate of Effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Users will be able to know about MIT services such as research centers, labs, programs and more from their research page. | Collecting and provide infromation about the research page. | Analyst | 7 | 3 | 4 | 0 | 0 | 0 | 0 |
| Build webpage user interface | Designer | 4 | 0 | 3 | 0 | 0 | 0 | 0 |
| Build the research page | Developer | 6 | 0 | 0 | 4 | 2 | 0 | 0 |
| Write the unit test | Tester | 3 | 0 | 0 | 0 | 2 | 1 | 0 |
| Update the product owner and get feedback | Scrum Master | 4 | 0 | 0 | 0 | 0 | 1 | 3 |
| **Total** |  | **24** | **3** | **7** | **4** | **4** | **2** | **3** |
| Users will be able to read world wide latest news from the news page. | Collecting and provide infromation about the news page. | Analyst | 5 | 3 | 1 | 0 | 0 | 0 | 0 |
| Build webpage user interface | Designer | 6 | 0 | 3 | 2 | 1 | 0 | 0 |
| Build the news page | Developer | 8 | 0 | 0 | 4 | 2 | 2 | 0 |
| Write the unit test | Tester | 2 | 0 | 0 | 0 | 0 | 0 | 2 |
| Update the product owner and get feedback | Scrum Master | 1 | 0 | 0 | 0 | 0 | 0 | 1 |
|  | **Total** | | **22** | **3** | **4** | **6** | **3** | **2** | **3** |

**Sprint Date:** 12-Oct-20 to 17-Oct-20

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint - 5** | | | | | | | | | |
| **Product Backlog Item** | **Sprint Task** | **Assigned Person** | **Initial Estimate of Effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| User will be able to read about the MIT mission, community, faculty and leadership from About page. | Collecting and provide infromation about the About page. | Analyst | 3 | 2 | 0 | 0 | 0 | 0 | 0 |
| Build the webpage user interface | Designer | 4 | 0 | 3 | 0 | 0 | 0 | 0 |
| Build the About page | Developer | 10 | 0 | 4 | 4 | 4 | 0 | 0 |
| Write the unit test | Tester | 5 | 0 | 0 | 0 | 2 | 3 | 0 |
| Update the product owner and get feedback | Scrum Master | 6 | 0 | 0 | 0 | 0 | 3 | 3 |
| **Total** | | **28** | **2** | **7** | **4** | **6** | **6** | **3** |

**Sprint Date:** 18-Oct-20 to 23-Oct-20

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint - 6** | | | | | | | | | |
| **Product Backlog Item** | **Sprint Task** | **Assigned Person** | **Initial Estimate of Effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Users will be able to read success stories from alumni news page. So users can access things from the past post. | Collecting and provide infromation about the alumni news page. | Analyst | 3 | 2 | 0 | 0 | 0 | 0 | 0 |
| Build the webpage user interface | Designer | 6 | 0 | 3 | 2 | 0 | 0 | 0 |
| Build alumni page | Developer | 9 | 0 | 5 | 3 | 1 | 0 | 0 |
| Write the unit test | Tester | 2 | 0 | 0 | 0 | 0 | 2 | 0 |
| Update the product owner and get feedback | Scrum Master | 3 | 0 | 0 | 0 | 0 | 2 | 1 |
| **Total** | | **23** | **2** | **8** | **5** | **1** | **4** | **1** |