**Sprint planning**

Project Duration: 1 month 2 weeks (Total: 6 weeks)  
Number of sprints: 6

Sprint duration: 1 week (6 days)

One work day = 6 hours

**For sprint:**

Scrum master working hours ( 6 days \* 6 hours = 36 hours)

Four persons team working hours ( 36 \* 4 = 144 hours)

Total project hours (144 \* 6 weeks = 864 hours )

**Ideal sprint hours is 6 hours.**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task Name** | **Story Points** | **Duration** | **Start Date** | **End Date** | **Status** |
| **Sprint 1** | 13 | 6 | 18-Sep-20 | 23-Sep-20 |  |
| Feature 1 | 13 | 6 | 18-Sep-20 | 23-Sep-20 |  |
| **Sprint 2** | 18 | 6 | 24-Sep-20 | 29-Sep-20 |  |
| Feature 3 | 13 | 3 | 24-Sep-20 | 26-Sep-20 |  |
| Feature 4 | 5 | 3 | 27-Sep-20 | 29-Sep-20 |  |
| **Sprint 3** | 21 | 6 | 30-Sep-20 | 05-Oct-20 |  |
| Feature 2 | 21 | 6 | 30-Sep-20 | 05-Oct-20 |  |
| **Sprint 4** | 21 | 6 | 06-Oct-20 | 11-Oct-20 |  |
| Feature 5 | 13 | 4 | 06-Oct-20 | 09-Oct-20 |  |
| Feature 6 | 8 | 2 | 10-Oct-20 | 11-Oct-20 |  |
| **Sprint 5** | 5 | 6 | 12-Oct-20 | 17-Oct-20 |  |
| Feature 8 | 5 | 6 | 12-Oct-20 | 17-Oct-20 |  |
| **Sprint 6** | 8 | 6 | 18-Oct-20 | 23-Oct-20 |  |
| Feature 7 | 8 | 6 | 8-Oct-20 | 23-Oct-20 |  |